**Quiz07**

**Review of attempt 1**

|  |  |
| --- | --- |
| **Started on** | Tuesday, 17 April 2012, 10:53 AM |
| **Completed on** | Tuesday, 17 April 2012, 11:11 AM |
| **Time taken** | 18 mins 55 secs |
| **Grade** | **70** out of a maximum of 100 (**70**%) |

Question**1**

Marks: 10

[Risk Management for Software Projects] What are the two risk elements that you will need to estimate?

Choose at least one answer.

|  |  |  |
| --- | --- | --- |
|  | a. The probability that the risk will become a problem Correct |  |
|  | b. The probability that the problem will become a risk Incorrect |  |
|  | c. The effect (impact) that the problem would have on the project’s desired outcome. Correct |  |
|  | d. The cost of risk Incorrect |  |

Correct

Marks for this submission: 10/10.

Question**2**

Marks: 10

Which of the following fields is NOT necessary when documenting a risk?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Impact (and to what) if the risk event occurs Incorrect |  |
|  | b. Quantitative Evaluation of Risk Resources Correct |  |
|  | c. Probability of the risk event occurring Incorrect |  |
|  | d. Risk Exposure Incorrect |  |

Incorrect

Marks for this submission: 0/10.

Question**3**

Marks: 10

Which of the following is NOT an alternative that project teams have when managing change?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Preventing change. Incorrect |  |
|  | b. Managing change. Incorrect |  |
|  | c. Embracing change. Incorrect |  |
|  | d. Deleting change Correct |  |

Correct

Marks for this submission: 10/10.

Question**4**

Marks: 10

[Risk Management for Software Projects] Which of following statement are TRUE?

Choose at least one answer.

|  |  |  |
| --- | --- | --- |
|  | a. A risk is a potential problem Correct |  |
|  | b. A risk is problem that has materialized. Incorrect |  |
|  | c. A problem is a risk that has materialized. Correct |  |
|  | d. A problem is a potential risk Incorrect |  |

Correct

Marks for this submission: 10/10.

Question**5**

Marks: 10

Which of the following information does the Change Control Board NOT need to assess the change.

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Earned Value (benefits of implementing change) Correct |  |
|  | b. Cost (potential cost or cost savings) Incorrect |  |
|  | c. Size (how big is the change?) Incorrect |  |
|  | d. Impact (consequences of the change) Incorrect |  |

Correct

Marks for this submission: 10/10.

Question**6**

Marks: 10

Which of the following is NOT a key characteristic of Risk?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Uncertainty Incorrect |  |
|  | b. Resources Correct |  |
|  | c. An associated loss if the risk occurs Incorrect |  |
|  | d. Being manageable Incorrect |  |

Correct

Marks for this submission: 10/10.

Question**7**

Marks: 10

Which of the following is NOT true about change management for a software project?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Change is inevitable. Incorrect |  |
|  | b. There are good changes Incorrect |  |
|  | c. There are bad changes Incorrect |  |
|  | d. Customers will always help you manage changes effectively. Correct |  |

Correct

Marks for this submission: 10/10.

Question**8**

Marks: 10

Which of the following is NOT a level of risk management?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Crisis Management (addressing risks after they become a crisis). Incorrect |  |
|  | b. React to EVMS risks (reacting to earned value risks quickly, but still reacting) Correct |  |
|  | c. Risk Mitigation (planning for risk mitigation, but no prevention) Incorrect |  |
|  | d. Prevention (identifying and preventing risks) Incorrect |  |

Incorrect

Marks for this submission: 0/10.

Question**9**

Marks: 10

Which of the following is NOT true about why product change must be managed?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Adding functions that were not requested (no matter how useful and clever they are) consumes project resources and increases the risk of errors downstream. Incorrect |  |
|  | b. Requested new features will always add value to the project. Correct |  |
|  | c. The project team will discover problems during a development effort and spend resources to resolve them. Incorrect |  |
|  | d. All projects will receive enhancement requests. Incorrect |  |

Incorrect

Marks for this submission: 0/10.

Question**10**

Marks: 10

Which of the following does NOT accurately describe Software Configuration Management?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Tracking and controlling software changes Incorrect |  |
|  | b. Managing the change control board Correct |  |
|  | c. Identifying work products likely to change Incorrect |  |
|  | d. Auditing and reporting on changes Incorrect |  |

Correct

Marks for this submission: 10/10.