## Slide 1: Software Measurement and Analysis
Team
Assignment 15
-------=====-------
K15T2 - Team 2
-------=====-------

## Slide 2: Contents
Introduction
Measurement Process
Time and Roles for collecting data
Management Goals and Sub goals
GQM for Viking Project

## Slide 3: Introduction
This software measurement plan contains following information:
  Measurement Goals: The goals of measurement program relative to the project in term of achievement, improvement and quality.
  Metrics: The metrics that are to be synthesized at regulated intervals on the project to support the goals.
  Measurement process: provide step by step to team to act for exactly and easy to implement collect and validate historical data as well as improve the process.
  Time and Roles: this table provide role to each team members responsible for the metric to collect weekly, monthly or each release.

## Slide 4: Contents
Introduction
Measurement Process
Time and Roles for collecting data
Management Goals and Sub goals
GQM for Viking Project

## Slide 5: Measurement Process

## Slide 6: Measurement Process
Define the process.
  A process is an organized combination of people materials, energy, equipment, and procedures engaged in producing a specified end result—often a product or service. Prior to selecting and implementing measures, each contributing element of the process must be identified, and a thorough understanding of the process operation and objectives must be attained by those engaged in process management. Data-flow diagrams and control-flow diagrams can be useful tools for documenting and communicating understandable and usable (i.e.,operational) definitions.

## Slide 7: Measurement Process
2. Plan the measures.
  Measurement planning is based on an understanding of the defined (or implicit) software process. Here the product-, process-, and resource-related issues and attributes are identified; measures of product and process quality are selected and defined; and provisions for collecting and using the measurements to assess and track process performance are integrated into the software process.

## Slide 8: Measurement Process
3. Execute the software process.
  Processes are executed by the software organization. The product, process, and resource attributes that were identified are measured during and at the completion of each software process.

## Slide 9: Measurement Process
4. Apply the measures.
  Applying measures puts to use the measurements that are obtained while executing the software process. Data from the software process and from products produced by the process are collected, retained, and analyzed so that they can be used to control and improve the process.

## Slide 10: Measurement Process
5. Control the process.
  If measurements of product or performance attributes indicate that the process varies in unexpected or unpredictable ways, actions must be taken to remove assignable causes, stabilize the variability, and (if appropriate) return the process to its natural level of performance.

## Slide 11: Measurement Process
6. Improve the process.
  Once measurements indicate that all variability in a process comes from a constant system of chance causes (i.e., only natural or inherent variation exists), process performance data can be relied on and used to guide actions aimed at changing the level of performance. Improvement actions whose benefits are subsequently validated by measurement can then be used to update and evolve the process definition.

## Slide 12: Contents
Introduction
Measurement Process
Time and Roles for collecting data
Management Goals and Sub goals
GQM for Viking Project

## Slide 13: Time and Roles for collecting data
No. | Goal | Role – Name | Time
1 | Schedule | Leader – Ha Thanh | Monthly
2 | Productivity | Member – Quang Hiep | Weekly
3 | Team Morale | Member – Hong Phuc | Weekly
4 | Customer Satisfaction | Member – Trong Giang | Release
5 | Defect | Member – Chan Huy, Dung Dat | Weekly

## Slide 14: Contents
Introduction
Measurement Process
Time and Roles for collecting data
Management Goals and Sub goals
GQM for Viking Project

## Slide 15: Management Goals and Sub goals
Having goals and sub goals help project manager define questions. From each question, we will define metrics. With GQM, we can define a process which can show a relationship of GQM.
From one or many metric for a question, and with many question, we can determine a information that can be satisfied the goal.

## Slide 16: Management Goals and Sub goals
Some possible goal and sub goal for example:
  - Reduce product schedule by 10%
  - Improve productivity by 10%
  - Reduce project costs by 10%
  - Improve product quality by 10%
  - Reduce project risk by 10%
  - Reduce product change by 10%
  - Improve customer satisfaction by 10%
  - Increase team morale by 10%
  - Reduce defects found by system test by 10%
  - Increase project schedule predictability by 10%

## Slide 17: Contents
Introduction
Measurement Process
Time and Roles for collecting data
Management Goals and Sub goals
GQM for Viking Project

## Slide 18: GQM for Viking Project
1. Reduce Schedule
Name | Reduce Schedule
Definition | This metric calculate by compare plan schedule versus actual schedule of Viking project
Goals and Question | Goal: Reduce product schedule by 10% Question 1: What was duration of Viking plan schedule? Question 2: What was duration of Viking actual schedule?
Analysis Metric | Duration of Viking plan schedule: R1 Duration of Viking actual schedule: R2 The schedule reduce by 10% when R1 - R2 >= 10% → Goal accomplished
Strengths | Simple, easy to understand and implement
Weaknesses | Can proceed only when the project has finished

## Slide 19: GQM for Viking Project
2. Improve productivity
Name | Improve productivity
Definition | This metric calculate by compare team productivity through 2 months
Goals and Question | Goal: Improve productivity by 10% Question 1: What was team productivity in first month? Question 2: What was team productivity in second month?
Analysis Metric | Team productivity in first month: R1 Team productivity in second month: R2 The productivity improve by 10% when R1 - R2 >= 10% → Goal accomplished
Strengths | 
Weaknesses | Just compare the two months, small scale, accuracy is not high Information may not true

## Slide 20: GQM for Viking Project
3. Reduce project costs
Name | Reduce project costs
Definition | This metric calculate by compare plan cost versus actual cost of Viking project
Goals and Question | Goal: Reduce project costs by 10% Question 1: What was Viking plan cost? Question 2: What was Viking actual cost?
Analysis Metric | Viking plan cost: R1 Viking actual cost: R2 The cost reduce by 10% when R1 - R2 >= 10% → Goal accomplished
Strengths | Simple, easy to understand and implement
Weaknesses | Can proceed only when the project has finished

## Slide 21: GQM for Viking Project
4. Improve product quality
Name | Improve product quality
Definition | This metric calculate by compare defects feedback by customer through 2 times release
Goals and Question | Goal: Improve product quality by 10% Question 1: What was the defects feedback by customer at first time release? Question 2: What was the defects feedback by customer at second time release?
Analysis Metric | The defects feedback by customer at first time release: R1 The defects feedback by customer at second time release: R2 The quality improved by 10% when R1 - R2 >= 10% → Goal accomplished
Strengths | 
Weaknesses | Can proceed only when the project has released

## Slide 22: GQM for Viking Project
5. Reduce project risk
Name | Reduce project risk
Definition | This metric calculate by compare plan risk and actual risk
Goals and Question | Goal: Reduce project risk by 10% Question 1: What was Viking plan risk? Question 2: What was Viking actual risk ?
Analysis Metric | Viking plan risk: R1 Viking actual risk: R2 The risk reduce by 10% when R1 - R2 >= 10% → Goal accomplished
Strengths | 
Weaknesses | Can proceed only when the project has finished

## Slide 23: GQM for Viking Project
6. Reduce product change
Name | Reduce product change
Definition | This metric calculate by compare plan change and actual change
Goals and Question | Goal: Reduce product change by 10% Question 1: What was Viking plan change? Question 2: What was Viking actual change ?
Analysis Metric | Viking plan change: R1 Viking actual change: R2 The change reduce by 10% when R1 - R2 >= 10% → Goal accomplished
Strengths | 
Weaknesses | Can proceed only when the project has finished

## Slide 24: GQM for Viking Project
7. Improve customer satisfaction
Name | Improve customer satisfaction
Definition | This metric calculate by compare customer satisfaction through surveys in 2 months
Goals and Question | Goal: Improve customer satisfaction by 10% Question 1: What was customer satisfaction at the first survey? Question 2: What was customer satisfaction at the second survey?
Analysis Metric | Customer satisfaction at the first survey: R1 Customer satisfaction at the second survey: R2 The customer satisfaction improve by 10% when R1 - R2 >= 10% → Goal accomplished
Strengths | Help team know which part in project need to be improved to satisfy customers.
Weaknesses | Can proceed only when the project has released

## Slide 25: GQM for Viking Project
8. Increase team morale
Name | Increase team morale
Definition | This metric calculate by compare team morale through surveys in 2 months
Goals and Question | Goal: Increase team morale by 10% Question 1: What was team morale at the first survey? Question 2: What was team morale at the second survey?
Analysis Metric | Team morale at the first survey: R1 Team morale at the second survey: R2 The team morale improve by 10% when R1 - R2 >= 10% → Goal accomplished
Strengths | Help vice president or Executive manager know about team morale to have right actions in team treatment.
Weaknesses | Require team member’s honestly when answer survey. Just compare the two months, small scale, accuracy is not high

## Slide 26: GQM for Viking Project
9. Reduce defects
Name | Reduce defects
Definition | This metric calculate compare the deftect at the first testing and the second testing
Goals and Question | Goal: Reduce defects found by system test by 10% Question 1: What was deftect at the first testing ? Question 2: What was deftect at the second testing ?
Analysis Metric | Defect at the first survey: R1 Defect at the second survey: R2 The defect reduce by 10% when R1 - R2 >= 10% → Goal accomplished
Strengths | Easy to gather information, information clearly
Weaknesses | Change requirement may affect defect

## Slide 27
Thanks
for your listening!