|  |
| --- |
|  |

|  |
| --- |
| Description: Description: C:\Users\ASHISAI\Desktop\HIT Team\Logo HIT\Logo_New_New.png**Team Assignment 12** |
|  |
|  |
|  |
|  |
| **HIT** |
| **5/12/2012** |
|  |

**Software Measurement and Analysis**

|  |  |
| --- | --- |
| **Team members:** | **Members ID** |
| **Giang Thị Ha Thanh** | T097828 |
| **Trần Dũng Đạt** | T095716 |
| **Nguyễn Vũ Trọng Giang** | T096656 |
| **Huỳnh Chấn Huy** | T096498 |
| **Tạ Quang Hiệp** | T090363 |
| **Nguyễn Trần Hồng Phúc** | T095014 |

***Using either the Planning Poker or Wideband Delphi or Parametric or the combination of Wideband Delphi and Parametric to generates schedule, budget and resource estimates for the Viking project and presents your estimates to management. Explain in details how your team did to generate the estimates.***

Assumption:

* Project assumptions: these are the project team's assumptions make before give estimate for Viking
* Project conducted with the participation of seven roles, including 12 members
* 1 Project Manager
* 1 Change Manager
* 2 Requirement Engineer
* 1 Risk Manager
* 4 Developers
* 2 Testers
* 1 Architect Manager
* Task Assumption: these are the assumptions of participants made on each task before estimate the effort of Viking

Team members make assumptions about the work to be done in order to deal with incomplete information

* Any time an estimate must be based on a decision that has not yet been made, team members can assume the answer for the sake of the estimate
* Assumptions must be written down so that if they prove to be incorrect and cause the estimate to be inaccurate, everyone understands what happened
* Assumptions bring the team together very early on in the project so they can make progress on important decisions that will affect development
* A work breakdown structure (WBS), or a list of tasks which, if completed, will produce the final product
* An effort estimate for each task
* A list of assumptions which were necessary for making the estimate