**Quiz04**

**Review of attempt 1**

|  |  |
| --- | --- |
| **Started on** | Tuesday, 13 March 2012, 10:37 AM |
| **Completed on** | Tuesday, 13 March 2012, 10:56 AM |
| **Time taken** | 19 mins 6 secs |
| **Grade** | **60** out of a maximum of 100 (**60**%) |

Question**1**

Marks: 10

Which of the following is not an objective when developing a schedule?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. How do we organize the work and resources over time to complete the work Incorrect |  |
|  | b. What schedule alternatives do we have? Incorrect |  |
|  | c. Are we making effective use of resources? Incorrect |  |
|  | d. How much will this project cost? Correct |  |

Incorrect

Marks for this submission: 0/10.

Question**2**

Marks: 10

Which of the following is NOT true?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. The critical path contains the task(s) that drive the project’s end date Incorrect |  |
|  | b. With agile planning the release plan shows us what will be worked on in the release’s iterations. Incorrect |  |
|  | c. The product backlog is a list of user stories Incorrect |  |
|  | d. The product road map is a list of user stories Correct |  |

Correct

Marks for this submission: 10/10.

Question**3**

Marks: 10

Which of following is NOT a Scheduling Technique Errors related to Resources?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Weak resources Correct |  |
|  | b. Duplicate Resources Incorrect |  |
|  | c. Resources Over Allocated Incorrect |  |
|  | d. Resources Scheduled for Overtime Incorrect |  |

Correct

Marks for this submission: 10/10.

Question**4**

Marks: 10

Which of following is NOT a type of schedule error?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Logic Incorrect |  |
|  | b. Estimation Incorrect |  |
|  | c. Technology Correct |  |
|  | d. Technique Incorrect |  |

Correct

Marks for this submission: 10/10.

Question**5**

Marks: 10

Which of the following is NOT one of the three questions always asked of each team member during a scrum meeting?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. What did you do yesterday? Incorrect |  |
|  | b. What will you do today? Incorrect |  |
|  | c. What is the status of your tasks? Correct |  |
|  | d. Anything in your way? Incorrect |  |

Incorrect

Marks for this submission: 0/10.

Question**6**

Marks: 10

Which of the following describes a work breakdown structure?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. A work breakdown structure is a hierarchical view of a resource's task assignments. Incorrect |  |
|  | b. A work breakdown structure is used to help people who are struggling with their tasks. Incorrect |  |
|  | c. A work breakdown structure describes the project's work over time. Incorrect |  |
|  | d. A work breakdown structure is a technique that you can use to define and organize all project work. Correct |  |

Correct

Marks for this submission: 10/10.

Question**7**

Marks: 10

Which of the following is NOT true?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Resource Hours worked = Effort. Incorrect |  |
|  | b. Total Hours worked = Duration. Correct |  |
|  | c. Elapsed Calendar time = Duration. Incorrect |  |
|  | d. All of the above Incorrect |  |

Correct

Marks for this submission: 10/10.

Question**8**

Marks: 10

Which of the following are considered scheduling errors?

Choose one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Tasks with duplicate resources Incorrect |  |
|  | b. Tasks with no resources Incorrect |  |
|  | c. Tasks with no Predecessors or Successors Incorrect |  |
|  | d. All of the above Correct |  |

Incorrect

Marks for this submission: 0/10.

Question**9**

Marks: 10

According to reading "Planning with care", which of following are Consequences of Poor Project Planning?

Choose at least one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Over budget Correct |  |
|  | b. High resource turnover Correct |  |
|  | c. High team morale Incorrect |  |
|  | d. Unclear communication Correct |  |

Correct

Marks for this submission: 10/10.

Question**10**

Marks: 10

According to reading "Planning with care", which of following are Top Success 3 Factors?

Choose at least one answer.

|  |  |  |
| --- | --- | --- |
|  | a. Realistic expectations and timeframe Correct |  |
|  | b. Good resources Incorrect |  |
|  | c. Involving end users Correct |  |
|  | d. Executive buy-in Correct |  |

Incorrect

Marks for this submission: 0/10.